Metrics form:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Build | Plan | | | Actual | | |
| Time (h) | Plan (%) | Open Issue | Time (h) | Solved (%) | Solved Issue |
| Front-end | 5h |  | 1 | 2.5h |  | 1 |
| - Html & CSS | 2h | 90% | 0 | 1h | 80% | 0 |
| - JS | 3h | 90% | 1 | 1.5h | 70% | 1 |
| Back-end | 24h |  | 2 | 18.5h |  | 1 |
| Search function | 8h |  | 1 | 6h |  | 1 |
| - JavaServlet | 8h | 100% | 1 | 6h | 90% | 1 |
| Classify function | 10h |  | 1 | 8.5h |  | 0 |
| - JavaServlet | 10h | 100% | 1 | 8.5h | 80% | 0 |
| Products’ information input | 6h | 80% | 0 | 4h | 80% | 0 |